FedQuant Research Project

Federated Fine-tuning of Quantized LLMs on Android

Development Documentation — Phase 1 & 2 Complete

Nadeem | M.Tech Data Science | NIT Jalandhar

# Overall Progress

| Phase | Description | Status |
| --- | --- | --- |
| Phase 1 | Environment setup, model download, dataset split | ✅ Complete |
| Phase 2 | All 5 client scripts + aggregation server | ✅ Complete |
| Phase 3 | Test aggregated adapter, evaluate quality | ⏳ Next |
| Phase 4 | Full experiments on H100 (20 rounds) | ⏳ Pending H100 |
| Phase 5 | Real Android phone testing | ⏳ Pending |
| Phase 6 | Write and submit paper | ⏳ Pending |

# 1. Project Overview

FedQuant investigates whether heterogeneous Android devices can collaboratively fine-tune a quantized LLM without sharing private data, while respecting per-device memory constraints.

## 1.1 Core Research Questions

- Does mixed-precision federated learning converge better than standard FL where all clients use the same quantization?

- Does quantization level affect federated convergence speed?

- What is the thermal and latency impact on a real Android device?

## 1.2 Core Novelty

Mixed-precision aggregation — each client trains a LoRA adapter at a different rank (r=8, r=8, r=16, r=32) based on their hardware tier. The server projects all adapters to a common rank before weighted averaging. This is the first work to cleanly solve this problem.

## 1.3 Target Venues

- MLSys 2026 — top systems + ML venue

- NeurIPS 2025 Edge AI Workshop — highly respected, industry visible

# 2. Hardware & Resources

| Resource | Details | Role |
| --- | --- | --- |
| RTX 5060 Laptop 8GB | Local GPU | Development and testing (Phases 1-2) |
| H100 47GB (College) | Cloud GPU — arriving soon | Full experiments for paper results |
| Android Phone 6GB | Real device | Inference + thermal profiling (Phase 5) |
| Google Drive 15GB | Cloud storage | Model checkpoints and adapters |

# 3. Project Structure

| File / Folder | Purpose |
| --- | --- |
| data/by_task/ | Original dataset — 10 task JSON files |
| data/clients/ | Split dataset — client1.json through client5.json |
| models/phi3-mini/ | Downloaded Phi-3-mini model (7.64GB on disk) |
| clients/client2_sim_6gb.py | Simulated 6GB phone — LoRA r=8 ✅ |
| clients/client3_sim_6gb.py | Simulated 6GB phone — LoRA r=8 ✅ |
| clients/client4_sim_8gb.py | Simulated 8GB phone — LoRA r=16 ✅ |
| clients/client5_sim_12gb.py | Simulated 12GB phone — LoRA r=32 ✅ |
| server/aggregator.py | Mixed-precision aggregation server ✅ |
| experiments/ | 3 experiment scripts (to be written) |
| evaluation/metrics.py | Accuracy + faithfulness scoring (to be written) |
| results/adapters/ | LoRA adapters saved by each client |
| results/aggregated/ | Combined adapter from server aggregation |
| test.py | Environment check script |
| fix_config.py | Patches rope_scaling in model config.json |
| debug_shapes.py | Inspects LoRA tensor shapes across clients |
| requirements.txt | All Python dependencies |

# 4. Phase 1 — Environment Setup (Complete)

## 4.1 Libraries Installed

| Library | Version | Status |
| --- | --- | --- |
| torch | 2.9.1+cu128 | ✅ Working |
| transformers | 4.44.2 | ✅ Working |
| peft | 0.10.0 | ✅ Working |
| bitsandbytes | latest | ✅ Working |
| flwr | 1.26.1 | ✅ Working |
| datasets | latest | ✅ Working |
| accelerate | latest | ✅ Working |
| safetensors | latest | ✅ Working |

## 4.2 Issues Resolved in Phase 1

| Issue | Fix Applied |
| --- | --- |
| flwr not found | pip install flwr separately |
| transformers 5.3.0 incompatible with Phi-3 | Downgraded to transformers==4.44.2 |
| rope_scaling KeyError: type | Patched config.json — added type, short_factor, long_factor |
| rope_scaling extra field rejection | Removed original_max_position_embeddings field |
| device_map=cuda error with INT4 | Removed device_map, bitsandbytes handles placement |
| LoRA target modules not found | Changed q_proj/v_proj to qkv_proj/o_proj (Phi-3 naming) |
| DynamicCache.from_legacy_cache error | Added use_cache=False during training forward pass |

## 4.3 Dataset Split

| Client | Tasks Assigned | Examples |
| --- | --- | --- |
| Client 1 (real phone) | qa_legal_reasoning (subset) | 5,000 |
| Client 2 (sim 6GB) | section_understanding + definitions | 30,000 |
| Client 3 (sim 6GB) | summarization + structural + metadata | 13,000 |
| Client 4 (sim 8GB) | classification + ner | 8,000 |
| Client 5 (sim 12GB) | comparison + constitution_qa + qa subset | 13,999 |

# 5. Phase 2 — Client Scripts & Server (Complete)

## 5.1 Client Results Summary

| Client | RAM Limit | LoRA Rank | Trainable Params | Status |
| --- | --- | --- | --- | --- |
| Client 2 | 6GB | r=8 | 4,718,592 | ✅ Done |
| Client 3 | 6GB | r=8 | 4,718,592 | ✅ Done |
| Client 4 | 8GB | r=16 | 9,437,184 | ✅ Done |
| Client 5 | 12GB | r=32 | 18,874,368 | ✅ Done |
| Client 1 | 6GB (real) | r=8 | TBD | ⏳ Phase 5 |

All clients ran on local RTX 5060 8GB GPU using Phi-3-mini INT4. GPU RAM used was 2.11GB across all clients — well within the 8GB limit. Training time was under 1 minute per client at 3 steps (testing mode). Full experiment runs will use 100+ steps on H100.

## 5.2 What Each Client Script Does

- Loads its assigned data chunk from data/clients/clientN.json

- Loads Phi-3-mini INT4 into GPU RAM (~2.11GB)

- Attaches LoRA adapter with rank matching its hardware tier

- Trains for 3 steps (testing) or 100+ steps (paper experiments)

- Saves LoRA adapter to results/adapters/clientN/

## 5.3 LoRA Rank Strategy

Higher tier phone gets higher LoRA rank. This means powerful phones contribute more learning capacity per round — which is the correct behaviour for hardware-aware federated learning.

| Phone Tier | RAM | LoRA Rank | Why |
| --- | --- | --- | --- |
| Low (real phone / Client 2,3) | 6GB | r=8 | Small adapter — fits strict memory budget |
| Medium (Client 4) | 8GB | r=16 | Bigger adapter — more learning capacity |
| High (Client 5) | 12GB | r=32 | Largest adapter — maximum learning per round |

# 6. Aggregation Server — Core Novelty

## 6.1 The Problem We Solved

Standard federated learning assumes all clients have the same model format. In our case each client has a different LoRA rank (r=8, r=16, r=32). Their adapter tensors have different shapes and cannot be averaged directly.

| Client | Layer Example | Shape (lora_A) | Shape (lora_B) |
| --- | --- | --- | --- |
| Client 2 | layers.0.self_attn.o_proj | (8, 3072) | (3072, 8) |
| Client 3 | layers.0.self_attn.o_proj | (8, 3072) | (3072, 8) |
| Client 4 | layers.0.self_attn.o_proj | (16, 3072) | (3072, 16) |
| Client 5 | layers.0.self_attn.o_proj | (32, 3072) | (3072, 32) |

## 6.2 Our Solution — Rank Projection

Before averaging, all adapters are projected down to the target rank (r=8, the smallest). For lora_A tensors (rank, hidden) we take the first 8 rows. For lora_B tensors (hidden, rank) we take the first 8 columns. After projection all shapes match and weighted averaging proceeds normally.

| Step | What Happens |
| --- | --- |
| 1. Load all adapters | Read adapter_model.safetensors from each client folder |
| 2. Convert to FP32 | All tensors upcast to float32 for precision during averaging |
| 3. Project to r=8 | lora_A: keep first 8 rows. lora_B: keep first 8 columns |
| 4. Weighted average | Client 2: 20%, Client 3: 20%, Client 4: 30%, Client 5: 30% |
| 5. Save aggregated | Write combined adapter to results/aggregated/ |

## 6.3 Aggregation Result

| Metric | Value |
| --- | --- |
| Total layers processed | 128 out of 128 |
| Layers successfully averaged | 128 (100%) |
| Layers needing fallback | 0 |
| Target rank used | r=8 |
| Output location | ./results/aggregated/adapter_model.safetensors |

## 6.4 Why Weighted Average (not equal average)

Higher tier phones have more RAM and use larger LoRA ranks. They have more learning capacity and contribute higher quality gradients. Giving them more weight (30% vs 20%) means the aggregated model benefits more from better-trained clients — analogous to giving more weight to students who studied harder.

# 7. What is Next — Phase 3

Phase 3 involves testing the aggregated adapter to confirm it produces better results than any individual client adapter alone. This validates the core premise of FedQuant.

| Task | Description | Where |
| --- | --- | --- |
| Test aggregated adapter | Load aggregated adapter, answer legal questions, check quality | Local GPU |
| Compare vs individual clients | Same questions — aggregated vs client2 alone vs client5 alone | Local GPU |
| Write evaluation script | Automated accuracy + faithfulness scoring | Local GPU |
| Run 1 complete FL round | Clients train → server aggregates → clients update → test again | Local GPU |
| Scale to 20 rounds | Full paper experiment with proper training steps | H100 |

# 8. Glossary — Plain English

| Term | Plain English Meaning |
| --- | --- |
| Quantization / INT4 | Compressing the model to quarter size so it fits in phone RAM |
| LoRA Adapter | A tiny set of extra learned weights — like notes instead of a full textbook |
| LoRA Rank (r) | How big the adapter is — r=8 is small, r=32 is large |
| Federated Learning | Multiple phones learning together without sharing private data |
| Non-IID Data | Each client has different types of data — like real life |
| Simulated Client | A Python script pretending to be a phone by limiting its own RAM |
| Aggregation | Combining all clients notes into one smarter model |
| Mixed-Precision | Different clients use different LoRA ranks based on their RAM |
| Rank Projection | Trimming bigger adapters down to match the smallest before averaging |
| Weighted Average | Giving more weight to higher tier clients during aggregation |
| FL Round | One cycle: clients train, send adapters, server combines, sends back |
| Convergence | When the loss stops improving — the model has finished learning |
| Loss | A number showing how wrong the model is — lower is better |
| lora_A / lora_B | The two weight matrices inside every LoRA adapter layer |